Project Taskboard

(10/4/2018)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story  (number) | New (Tasks, Defects)  (number) | In Progress (Tasks, Defects)  (number) | To Verify  (number) | Accepted  (number) |
| US1.1  User Login  Priority: A | Task: quizzes activity  Person: Kareem/  SV: Mohamed  EH: 10  SH:0  TH:10 | Task: instructor activity  Person: Khalid/Mohamed  EH: 10  SH:1  TH:9 | Task: first delivery documents  Person: all  EH: 15  SH:14  TH:0 | Task: log in activity  Person: Mohamed/Kareem  EH: 5  SH:3  TH:0 |
| US-16  Change password  Priority B | Task: filling database with lectures and quizzes  person: Ahmed  EH: 6  SH:0  TH:6 |  |  | Task: Sign up activity  Person: Mohamed/Kareem  EH: 4  SH:3  TH:0 |
| US-17  Log in  Priority B |  |  |  | Task: Categories activity  Person: Mohamed  EH: 2  SH:2  TH:0 |
| **US-18**  Approve  Priority B |  |  |  | Task: Database schema  Person: Ahmed  EH: 1  SH:1  TH:0 |
| **US-25**  Forget  Priority B |  |  |  | Task: initial database  Person: Khalid  EH: 6  SH:4  TH:0 |
|  |  |  |  | Task: student Menu  Person: Mohamed  EH: 10  SH:12  TH:0 |
|  |  |  |  | Task: log in activity  Person: Mohamed/Kareem  EH: 5  SH:3  TH:0 |
|  |  |  |  | Task: Topics activity  Person: Mohamed  EH: 2  SH:2  TH:0 |
|  |  |  |  | Task: administrator’s activity  Person: khalid  EH: 10  SH:7  TH:0 |
|  |  |  |  | Task: ER-Diagram  Person: Ahmed  EH: 4  SH:5  TH:0 |
|  |  |  |  | Task: STP  Person: kareem  EH: 5  SH:7  TH:0 |
|  |  |  |  | Task: Release Notes  Person: Kareem  EH: 0.5  SH:0.5  TH:0 |
|  |  |  |  | Task: SDS  Person: Mohamed/khaled  EH: 6  SH:14  TH:0 |